# PROPOSAL FOR THE DESIGN AND DEVELOPMENT OF A SCHOOL CBT APPLICATION

This proposal outlines the development of a school CBT application to simplify examinations and improve academic information management. It will provide dedicated access for students, teachers, administrators, and parents, with a focus on delivering the core features within three months and the agreed budget.

## 1. Project Overview

This proposal covers the design and development of a Computer-Based Testing (CBT) application for the school. The platform will enable students to take examinations using the school's computer laboratory without requiring an active internet connection, while providing teachers, administrators, and parents with online access to relevant academic information.

The system will use a hybrid architecture consisting of a local school server and an online platform. An executable application (.exe) will be installed on the school's server, allowing computers connected to the school's local network to access the CBT system through the server's local IP address.

This approach will enable the school to conduct examinations reliably, even when the internet connection is unavailable, while supporting online academic management and parent access.

## 2. Project Objectives

The primary objectives of the project are to:

- Develop a reliable CBT platform for conducting school examinations offline.

- Provide an intuitive interface for students, teachers, administrators, and parents.

- Enable teachers to prepare and manage examination questions.

- Provide secure access to examination results and relevant academic information.

- Allow parents to access their children's released results online.

- Establish communication between the school's local examination server and the online platform.

- Reduce dependence on internet connectivity during examination periods.

## 3. Project Scope and Deliverables

### A. UI/UX Design

The design phase will focus on creating a clean, professional, and user-friendly experience across the platform.

Deliverables include:

- User flow and application structure.

- Interface design for the administrative dashboard.

- Teacher dashboard and examination management interfaces.

- Student examination interface.

- Parent portal interface.

- Responsive layouts for supported devices.

- Interactive design prototype for review and approval.

### B. Administrative Portal

The administrative portal will provide the school with tools to manage the core CBT operations.

Key features include:

- Dashboard for an overview of examination activities.

- Management of classes, subjects, terms, and academic sessions.

- Student and teacher registration and management.

- Parent account creation and linking of parents to their children.

- Examination scheduling and management.

- Generation and management of student examination access codes.

- Access to examination records and results.

- Result review and release controls.

### C. Teacher Portal

The teacher portal will allow teachers to prepare examinations and manage relevant academic activities online.

Key features include:

- Secure teacher login.

- Management of assigned classes and subjects.

- Creation and management of examination questions.

- Basic question import support, subject to the agreed file formats and limitations.

- Examination scheduling and preparation.

- Access to examination results and performance records.

- Preparation of examination materials for use within the school's local CBT system, subject to the agreed implementation scope.

### D. Student CBT Examination Interface

The student interface will be designed specifically for writing examinations with minimal distractions.

Key features include:

- Student access using a unique examination code or assigned credentials.

- Display of scheduled examinations.

- Clear presentation of examination questions and answer options.

- Navigation between questions.

- Examination timer and submission controls.

- Automatic saving of answers during examinations, subject to the implemented functionality.

- Submission and recording of completed examinations.

- Recording of examination responses and scores.

### E. Offline School Server and Local Network

The CBT system is intended to support examinations within the school's local computer network.

The proposed local setup will use an executable (.exe) application or an agreed server package installed on the school's designated server.

The school will provide the server computer, laboratory computers, and the required local network infrastructure.

The full offline-first architecture, including comprehensive offline operations and automated synchronization with the online platform, is subject to the scope limitations stated in Section 8. These advanced components will require a separate development phase where they exceed the initial agreed implementation.

### F. Online Parent Portal

The parent portal will provide parents with remote access to relevant information about their children.

Key features include:

- Secure parent login.

- A single parent account linked to multiple children where applicable.

- Access to each linked child's profile and released examination results.

- Clear presentation of available academic performance information.

- Access through the internet using supported devices.

Each parent will only be able to access information associated with their account and linked children.

### G. Online Access and Examination Records

The platform will provide online access for authorised teachers, administrators, and parents to the features included in the agreed release.

The intended workflow is:

- Teachers and administrators prepare examination materials.

- Students access available examinations through the CBT interface.

- Students complete and submit their examinations.

- Examination responses and scores are recorded by the system.

- Teachers and administrators review examination results.

- Approved results are made available to parents through the online portal.

The full automated synchronization of data between an offline school server and online portals is excluded from the initial release unless separately agreed and priced.

## 4. Technical Approach

The project will use a hybrid system architecture comprising:

- Local CBT server: Intended to host examination operations within the school.

- School local network: Connects laboratory computers to the server using its local IP address.

- Online platform: Provides remote access for authorised administrators, teachers, and parents.

- Database services: Store and manage student information, examination materials, responses, and results.

- Security controls: Support user authentication, role-based access, and protection of academic records.

The final technology configuration will be selected during development based on compatibility with the school's available infrastructure and the agreed scope.

## 5. Scope Limitations and Exclusions

To maintain the agreed budget of ₦900,000 and the three-month delivery period, the initial release will focus on the core CBT platform described in this proposal.

The following features are excluded from the initial release unless separately agreed and priced:

- Advanced invigilator controls, seating assignments, and session monitoring.

- School-fee payment processing and payment-gateway integration.

- Partial fee payments, automated receipts, outstanding balances, and payment reminders.

- Report cards, attendance management, and timetable modules.

- Essay marking and camera-based examination proctoring.

- Advanced analytics and multi-school management features.

### Offline-First Architecture

The complete offline-first CBT architecture requires additional technical implementation, integration, and testing. It will therefore be treated as a subsequent development phase rather than promised as a fully production-ready feature within the initial budget.

The initial release will focus on the agreed core functionality. Any additional offline server capabilities, automated synchronization, or advanced local-network features that fall outside the approved scope will require a separate quotation and development timeline.

### Additional Scope Conditions

- Any additional feature, substantial change to approved designs, or expansion of the agreed scope may require a revised timeline and additional payment.

- Hardware purchases, paid third-party services, SMS charges, and external hosting fees, where applicable, are excluded unless expressly agreed.

- The school will provide the necessary student information, academic data, examination materials, server computer, laboratory computers, network equipment, and power supply.

- The final implementation will depend on the school's infrastructure and the agreed technical requirements.

## 6. Project Timeline

The project is expected to be completed within three months.

### Month 1 — Planning and Design

- Requirements review and project planning.

- Definition of the core system structure.

- UI/UX design for the agreed interfaces.

- Design review and approval.

### Month 2 — Development

- Development of the administrative and teacher portals.

- Development of the student examination interface.

- Development of the parent portal.

- Implementation of the agreed core examination functionality.

- Initial integration of the platform components.

### Month 3 — Integration, Testing, and Deployment

- Integration of the platform's components.

- Testing of the agreed examination workflows.

- Bug fixing and performance improvements.

- Deployment of the agreed application components.

- Basic handover and user orientation.

The timeline begins after project approval, receipt of the initial payment, and provision of the necessary requirements and access.

## 7. Project Cost and Student Fee

### A. Software Development Cost

The total cost for the design and development of the agreed core CBT platform is:

₦900,000 (Nine Hundred Thousand Naira Only).

This covers the agreed UI/UX design, software development, integration, testing, deployment, and handover activities described in this proposal.

### B. Student Fee

A fee of ₦900 per student will apply to students using the CBT platform.

The total student fees will depend on the number of students covered by the arrangement.

For illustration:

| Number of Students | Fee per Student | Total |
| --- | --- | --- |
| 100 | ₦900 | ₦90,000 |
| 200 | ₦900 | ₦180,000 |
| 300 | ₦900 | ₦270,000 |
| 500 | ₦900 | ₦450,000 |
| 1,000 | ₦900 | ₦900,000 |

The student fee is separate from the ₦900,000 software development cost. The school and development team will agree on the billing frequency, collection process, and payment arrangements before implementation.

## 8. Payment Terms

The software development cost will be paid as follows:

- 70% upfront payment: ₦630,000, payable upon project approval and before work begins.

- 30% final payment: ₦270,000, payable upon completion of the agreed project scope.

The payment terms above apply to the software development cost and do not include student fees or separately priced additional features.

## 9. Testing, Deployment, and Handover

Before handover, the system will undergo testing to verify the principal functions included in the agreed scope.

The handover will include:

- Deployment of the agreed application components.

- Verification of the core CBT workflows.

- Testing of student access, examination questions, timers, submissions, and results, as applicable to the implemented release.

- Verification of online portal access for authorised users.

- Bug fixing for issues identified within the agreed scope.

- Basic operational guidance for designated school personnel.

Testing and deployment of excluded features, including the complete offline-first architecture and automated synchronization, will be handled under a separate agreement if required.

## 10. Conclusion

The proposed school CBT application will provide a foundation for computer-based examinations, with dedicated interfaces for students, teachers, administrators, and parents.

The project will focus on delivering the agreed core platform within a three-month period, with a total development cost of ₦900,000 and a separate student fee of ₦900 per student.

The complete offline-first examination architecture and other advanced features will be developed in subsequent phases where necessary, allowing the project to remain within the initial budget and delivery timeline without promising functionality that has not been included in the agreed scope.

The project will proceed upon approval of the proposal, payment of the initial 70% deposit, and provision of the required project information and infrastructure.